## Slide 1: DeeNice Client updates
Friday, November 13, 2020
Wendy Liao, Alex Barstow, Matthew Brady

## Slide 2: Schedule
Completed Items
HTTP/DNS
iSCSI
SMB
WAC
SpiceWorks
Pending Items
Risk Management
Value Added

## Slide 3: Completed items
Task | Status
Configure a Jump Server and ensure that it is loaded with appropriate management tools | Completed
Deploy 2 vSphere hosts | Completed
Ensure that the vSphere hosts can connect over the management network | Completed
HTTP | Completed
DNS | Completed
Active Directory (not LDAP) | Completed
iSCSI Target | Completed
iSCSi initiator(this needs to be a separate platform from vSphere) | Completed
iSCSI - CHAP (Challenge Handshake Authentication Protocol) - Value add | Completed
Windows Admin Center (WAC) (Requires Microsoft Server 2019) | Completed
Connect WAC to your Domain using domain admin credentials | Completed
Spiceworks or similar inventory management system | Completed
File Server (SMB, NFS, or other) – SMB | Completed

## Slide 4: vSphere Client Machines

## Slide 5: HTTP/DNS

## Slide 6: ISCSI Target
iSCSI Target – Server Manager information
iSCSI Target – Connected to Initiator

## Slide 7: ISCSI Initiator
iSCSI Initiator
iSCSI with CHAP enabled
iSCSI Target and Initiator connection-
Disk information
iSCSI Initiator – Server Manager

## Slide 8: Service Message Block Protocol (SMB)
Currently using a 40GD drive on dniceSMB01
Share path is: \\deeniceSMB01\DNnet

## Slide 9: Windows Admin Center (WAC)

## Slide 10: SpiceWorks

## Slide 11: Pending items – Local
Task | Status | Expected completion date
Veeam Community Edition(Enterprise Backup) | Pending | November 15th, 2020
Spiceworks or similar inventory management system | Pending | November 17th, 2020
Collect inventory information using WAC and Spiceworks | Pending | November 20th, 2020
vSphere nodes should have separate/dedicated iSCSI LUNS. | Pending | November 15th, 2020
Deploy 2 Client Machines. 1 Linux and 1 Windows | Pending | 
Create at least 1 Administrator account and 1 client account | Pending | November 21st
Ensure network connectivity to all devices | Pending | November 30th, 2020
Ensure that devices have service connectivity | Pending | November 30th. 2020
Use Power CLI to determine the status of machines within your vAppPublic Cloud: | Pending | 

## Slide 12: Pending Items - Public Cloud
Task | Expected Date | Responsible
Establish Governance in public cloud | Nov 21st | Matthew
Policies | Nov 21st | Matthew
RBAC | Nov 21st | Matthew
Deploy a VM in Azure running PostGre SQL | Nov 21st | Matthew
Create a web server into the Azure cloud. | Nov 21st | Alex
Connect your web server to your database VM | Nov 21st | Wendy
Azure Dashboard for all service | Nov 21st | Alex
Secure the communication between the Web front end and the backend by leveraging Network Security Group | Nov 21st | Wendy
Use PowerShell to determine the status of VM’s within your subscription | Nov 21st | Alex

## Slide 13: Existing and potential barriers
Risk | Mitigation Strategy
Network Connectivity & Slowdown | Schedule more time for items and reschedule work
Troubleshooting & Misconfigured components | Ensure devices are configured properly and documented. Reach out over Teams if we run into an issue
Conflicting Priorities (Work, School, Life) | Schedule tasks as needed with an understanding that their may be overflow
Waiting for class | With classes and demonstrations being pushed back we are beginning to research and begin public cloud.
Testing | We have dedicated a week before our demonstration to testing and documentation.

## Slide 14: Value added items
ISCSI CHAP – handshake protocol
MSCT (Microsoft Server Compliance toolkit) Incomplete
Azure Chat bot

## Slide 15: Azure Chat Bot
Created using MS Bot Framework
Uses Azure QnA Maker and LUIS
Language Comprehension chat bot
Can answer predefined questions and recognize 2 intents.
Intents: Book a meeting, Find Contact.

## Slide 16: Questions?